NANA BAMBI'S PLACE

Ragay, Camarines Sur, Bicol  ·  Aileen & Aidan Mulkerrins

LIVE NETWORK BUILD PLAN

Always-On, Scalable, Affordable — Starlink Powered

Version: March 2026  ·  Ready for Installation

This is the complete, phased plan to make the entire hub, satellites, trucks, and farm gate live 24/7 — always contactable, with real-time stock, sales, credit, and driver location sync.

Starts small (affordable now), scales forever without changing systems. Built for Ragay and the Bicol corridor reality — remote areas, typhoons, power flickers.

# Phase 1 — Starter (Now — Affordable & Live)

Goal: Hub + 3 satellites + 2 trucks all connected, live sync, drivers contactable.

## Hardware & Services

| Item | Qty | Details |
| --- | --- | --- |
| Starlink Standard Business Kit | 4 | 1 hub + 3 satellites (Sipocot, Daet, Tagkawayan). Fixed mount, Local Priority plan. Speeds: 40–220+ Mbps down, low latency. One account manages all 4 sites. |
| Starlink Mini Roam Kit | 2 | For trucks. Portable/in-motion, mounts inside cab (12V power). Works while driving, live sync on road. |

## Cost Summary

| Monthly (all sites combined) | One-time Hardware Cost |
| --- | --- |
| ₱18,000 – ₱25,000 | ₱420,000 – ₱480,000 |

## Contact & Sync Tools

| Tool | Cost | What It Does |
| --- | --- | --- |
| WhatsApp Business API | Free | Nana Bambi's Live Ops group — drivers, hub coordinator, Aileen, Aido, satellite staff. Live location share, photo proof, voice notes, quick calls. |
| Qashier POS | ₱1,500–3,000/mo | Live cloud sync across hub, satellites, and trucks. GCash seamless, loyalty credit loop (15–20% bonus). Mobile app for drivers. |
| GPS Trackers | ₱3k–5k each | 2× Trackimo or similar. App shows truck position live, alerts if off-route. Optional but strongly recommended. |

## Installation Steps

- Order Starlink kits via Data Lake PH (official distributor) — request 'multi-site fleet starter: 4 fixed + 2 mobile'.

- Install hub dish on roof (clear sky view), satellites on container roofs.

- Mount Mini Roam in trucks — cab roof or magnetic mount, 12V power.

- Set up Qashier accounts — hub as master outlet, add satellite logins.

- Create WhatsApp Business group and add all staff and drivers.

- Test: Run a full delivery loop (hub → satellite → truck back) with live photos and location.

# Phase 2 — Scale (When Revenue Grows)

Phase 2 is triggered by revenue growth — not a fixed date. Add sites and trucks without changing the core system or opening new accounts.

- Add more satellites — buy extra Standard Kit, plug into same account. No extra monthly base cost.

- Add more trucks — extra Mini Roam kit, same plan.

- Upgrade POS — Qashier multi-outlet pro or Odoo (free core) for full fleet, inventory, and CRM.

- Solar + battery backup — per site and per truck (₱10k–20k each) for typhoon resilience.

# Why This Wins

| Live Everywhere | Always Contactable | Affordable Start | Scales Free | Typhoon-Proof |
| --- | --- | --- | --- | --- |
| Hub sees satellite sales, stock, and driver position in real time. | WhatsApp group never drops with Starlink. | Under ₱500k hardware + ₱20k–30k/month running. | Add sites and trucks without new accounts or big fees. | Starlink works in heavy rain. Offline mode + SIM backup. |

# Data Lake PH — Quote Request Template

Send this message to Data Lake PH, the official Starlink distributor in the Philippines.

To: Data Lake PH (official Starlink distributor) Subject: Quote Request — Multi-Site Fleet Starter Good day, We are Nana Bambi's, an agri-food hub based in Ragay, Camarines Sur, Bicol. We need a multi-site Starlink setup for our hub + satellite containers + delivery trucks. What we need: • 4 × Starlink Standard Business Kit (fixed mount, Local Priority plan) — 1 hub (Ragay) + 3 satellite containers (Sipocot, Daet, Tagkawayan) • 2 × Starlink Mini Roam Kit (portable/in-motion for delivery trucks, 12V cab mount) • All on one account if possible Please quote: hardware cost per unit, monthly plan per site, installation support, and estimated delivery timeline to Ragay, Camarines Sur. Salamat po, Aileen Mulkerrins Nana Bambi's F. Simeon, Pugod, Ragay, Camarines Sur 4408

# Qashier POS — Signup Steps

- Go to qashier.com → click 'Get Started' or 'Free Trial'.

- Select Philippines as country. Choose 'Food & Beverage' or 'Retail' category.

- Register with Aileen's email and phone. Business name: 'Nana Bambi's'.

- Set up Hub as master outlet. Add satellite outlets: Sipocot, Daet, Tagkawayan.

- Enable GCash payment integration — Settings → Payments → GCash.

- Add staff logins: one per satellite + one per truck driver (limited permissions).

- Import item list from POS database or add top sellers manually first.

- Download Qashier mobile app on driver phones — test scan, sale, and credit from truck.

- Run test transaction: hub sale → confirm it appears in satellite dashboard live.

This is the network that keeps Nana Bambi's flowing — no dead zones, no missed loads, no waiting for updates.

Nana Bambi's Place  ·  F. Simeon (Pugod), Ragay, Camarines Sur, Bicol

aileen@nanabambis.com  ·  nanabambis.com  ·  Version 1.0 — March 2026